9

AVC Plan

# Team Name: Arthur’s Angels

# Team Members & contact info:

Steve Jobs

Bill Gates

Elon Musk

Johniel Bocacao

# Communication tool:

Google Docs, Facebook Messenger group chat

# Roles:

1. Steve Jobs - Project Manager (organising team meetings, reporting regularly on progress)

Bill Gates - Software Architect (writing core code and extending functionality)

Elon Musk - Software writing, testing and documentation (debugging software and committing to

git, writing test cases and documenting performance against milestones)

Johniel Bocacao - Software writing, testing and documentation (debugging software and committing to

git, writing test cases and documenting performance against milestones)

Github: <https://github.com/johnielb/AVC2020>

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | Objectives | Due date | Item due | Conflicts | Tasks |
| ... | Start the Project | 4 June | Testing code | 102 Test | All] Complete AVC plan  SJ - Tests all installations. Write test cases for the team  BG - Ensures Plan is done.  Help to install SFML on all team computers  EM - Ensure Robot is built  JB - Get/save pictures from the |
|  | Core and Completion | 11 June | Core code | 171 test | [All] Write code so robot  11/5 1 & 2 moves through  [All] Intro & Background for  report progress report  started  SJ- In charge of Q1 code  EM - In charge of Q2 code  JB- Debug hardware if  Robot is not fit for the circuit  BG - Help debug & check  report, plan meetings for  following week  EM- Checks code for Q1&2  enables robot to completes  circuit, debug/fix if  necessary |
|  |  |  |  |  |  |